# July 27, 2011

# REGULAR MEETING OF THE MUSCONETCONG SEWERAGE AUTHORITY

Chairman Rattner called the meeting to order at 7:40 PM.  Following salute to colors, announcement was made that adequate notice of this meeting had been provided for as defined by the “Open Public Meetings Act”.

## MEMBERS PRESENT:	Donald Bates, James Benson, David Hoyt, John Kieser,

## Patrick Kunkel, Melanie Michetti, Michael Pucilowski, Steven Rattner, Joseph Schwab, John Sylvester.

MEMBERS ABSENT:	Daren Phil, Edward Schwartz.

OTHERS PRESENT:	Larry Kron, Esq., Fenton Purcell, Lee Purcell,

James Schilling.

Chairman Rattner opened and closed the meeting to the public.

June 1, 2011 Regular Meeting Minutes were approved on a motion offered by

Mr. Schwartz, seconded by Mrs. Michetti.

Mr. Bates	 	yes		Mrs. Michetti		yes

Mr. Benson		yes		Mr. Pucilowski		abstain

Mr. Hoyt		abstain		Mr. Rattner 		yes

Mr. Kieser		yes		Mr. Schwab        		abstain

Mr. Kunkel		yes		Mr. Sylvester		abstain

The Expenditures/Treasurer’s Report for July and August were accepted on a motion offered by Mr. Schwab seconded by Mr. Kunkel and the affirmative vote of members present.

Pending Vouchers for June 24, 2011 and July 27, 2011 (with the addition of Shell Fleet Plus for $598.07 to cover the total balance due as of this date) were approved for payment on a motion offered by Mr. Schwab, seconded by Mr. Sylvester and the affirmative roll call vote of members present.

June 24, 2011

| CONSTRUCTION ACCT |  |
| --- | --- |
| Jogi Construction | $72,030.00 |
| Nusbaum, Stein | $1,034.10 |
| Lee T. Purcell Assoc. | $21,348.50 |
| OPERATING ACCOUNT |  |
| ADP | $452.18 |
| Adams Fire Protection | $282.00 |
| Bank of NY | $11,932.50 |
| David Biasi | $345.00 |
| Black Forest Inn | $800.00 |
| Cintas Corp. | $703.04 |
| Cintas First Aid & Safety | $46.65 |
| Robert Colabella | $148.00 |
| Daily Record | $70.36 |
| FedEx | $83.17 |
| Fisher Scientific | $275.28 |
| Grainger | $1,007.61 |
| Hess | $927.53 |
| Hess | $3,617.02 |
| Hess | $17,399.57 |
| HydroQual Inc | $1,166.66 |
| J C P & L | $8,725.46 |
| Kemira Water Solutions | $4,599.23 |
| LOC Pump & Equipment | $1,092.75 |
| Lowe's | $532.84 |
| McMaster Carr | $172.65 |
| NJ American Water | $1,434.35 |
| NJEIT | $1,335.00 |
| NJSHBP | $15,296.62 |
| Najarian Assoc | $1,152.50 |
| Napa of Stanhope | $32.67 |
| Netcong Hardware | $9.93 |
| Nusbaum, Stein | $1,936.00 |
| One Call Concepts | $17.92 |
| Passaic Valley SC | $31,519.00 |
| Permadur Industries Inc Sissco | $5,213.94 |
| Polydyne | $1,962.00 |
| Lee T. Purcell Assoc. | $1,425.00 |
| QC Laboratories | $119.00 |
| Quill Corp | $247.01 |
| R D Trucking | $31,680.00 |
| Rowe & Co | $165.98 |
| Roxbury Water Dept | $126.00 |
| James Schilling | $288.54 |
| Martha Soccio | $108.63 |
| Elmer Still | $148.00 |
| Suburban Propane | $2,191.01 |
| TD Bank | $4,935.00 |
| TJ's Sportwide Trophy | $58.20 |
| USA Bluebook | $501.05 |
| US Bank | $720.00 |
| US Bank | $525.00 |
| US Bank | $1,785.00 |
| Verizon Communications | $49.99 |
| Verizon | $596.90 |
| Water Env. Fed. | $79.00 |

July 27, 2011

| CONSTRUCTION ACCT |  |
| --- | --- |
| JoGi Construction | $21,658.00 |
| Nusbaum, Stein | $110.00 |
| Lee T. Purcell Assoc. | $14,045.00 |
| ESCROW ACCT |  |
| Chester Partnership | $670.00 |
| OPERATING ACCOUNT |  |
| ADP | $559.01 |
| Scott Allen | $148.00 |
| E. Vincent Barbato | $148.00 |
| Patrick Biasi | $148.00 |
| Black Forest Inn | $1,004.22 |
| Cintas Corp. | $973.79 |
| Cintas First Aid & Safety | $71.01 |
| Robert Colabella | $365.82 |
| Keith DeFazio | $148.00 |
| Equipump | $9,725.00 |
| Hess | $1,089.40 |
| Hess | $3,129.53 |
| Hess | $18,416.33 |
| J C P & L | $8,578.08 |
| Kemira Water Solutions | $4,915.58 |
| Kent Industries Inc | $142.97 |
| Lowe's | $173.82 |
| Miselly Paper Products | $238.75 |
| Mission Communications | $2,431.80 |
| NJ American Water | $952.28 |
| NJSHBP | $16,358.57 |
| Najarian Assoc | $1,753.00 |
| Netcong Hardware | $66.54 |
| Nusbaum, Stein | $484.00 |
| One Call Concepts | $21.28 |
| Parkhurst Distributing | $631.00 |
| Pegasus Electric Motors | $1,526.00 |
| Patrick Pisano | $148.00 |
| Patrick Pisano | $56.36 |
| Polydyne | $1,962.00 |
| Lee T. Purcell Assoc. | $2,605.00 |
| QC Laboratories | $1,965.00 |
| Quill Corp | $1,089.51 |
| R D Trucking | $31,635.00 |
| James Schilling | $27.75 |
| Shell Fleet Plus | $632.80 |
| StarLedger | $173.52 |
| Robert Still | $148.00 |
| David Stracco | $148.00 |
| The New Sign Connection | $150.00 |
| Treas. State of NJ | $150.00 |
| Univar | $8,497.92 |
| UNUM Life Ins. | $1,354.43 |
| US Bank | $2,693.75 |
| Verizon Communications | $49.99 |
| Verizon | $630.80 |
| Waste Management of NJ | $574.47 |
| Zep Sales & Service | $273.54 |

The following correspondence was received and filed on a motion offered by

Mr. Pucilowski, seconded by Mr. Schwab and the affirmative vote of members present.

- 06/07/2011	 L. Kron, Esq. – Contract RP-11

- 06/09/2011	 DRBC – Water Quality Measurements

- 06/15/2011	 L. Kron, Esq. – Contract 235 Rev

- 06/23/2011	 L. Kron, Esq. – Contract 225

- 06/24/2011 	 LTPA – Contract 235 Rev

- 06/29/2011 	 L. Kron, Esq. – Discharge Permit Action

- 06/30/2011 	 LTPA – Chain Hoist PS 1 Analysis

- 07/06/2011 	Woodmont Properties – Roxbury Active Adult

- 07/08/2011  	LTPA – Contract 235 Rev

- 07/08/2011  	LTPA – Contract 220

- 07/13/2011  	NJDEP – 650 International Drive

- 07/13/2011 	NJDEP – Payment Request No. 4 Approval

- 07/14/2011           LTPA – Contract 230 Change Order

- 07/14/2011 	 LTPA – Contract 220 Change Order

- 07/14/2011 	 LTPA – Justification for “Green Project Reserve”

- 07/15/2011	 VM Assoc – 2002 Revenue Bonds Debt Service Reserve

- 07/20/2011  	Najarian Assoc. – Proposal for Additional Permit Renewal Work

- 07/21/2011 	Ritter & Plante Assoc – Woodmont Park

- Byram Twp Resolution/Wastewater Management Plan

T.   07/19/2011	NJEIT – Loan Disbursement No. 4

U.   07/22/2011	LTPA – Woodmont Park

V.   07/25/2011           LTPA – Change Order Contracts 220 & 230

Mr. Kron has received a letter from NJDEP and was informed that the NJDEP will take into account the delisting and change the permit with some modifications.  The MSA will have the right to file an appeal within 45 days and to renew the request for mediation when the final permit is issued. The current permit will remain in effect until a determination on the mediation/appeal is made.  Najarian Assoc proposal for additional work relative to the permit renewal will be considered at a later time.

Chairman Rattner noted that an analysis has been received from the Auditor regarding the spreading of the 2002 loans over the next 2 years or waiting until 2013.  The Debt Service will be finished for the Phase I and Phase IA and will reduce the 2014 Budget.   Chairman Rattner stated that pending legislation will limit Authorities to a 2% increase and that he has requested a meeting with Representatives to address the impact of NJDEP requirements in the budget process.

Chairman Rattner questioned if the sludge could be thickened as this would save money paid to PVSC for treatment. Additional price quotes will be needed to repair cranes. LTPA conducted an inspection of the beam and hoist system at PS 1. The hoist system will need to be refurbished but the capacity of the beam, the grading and flooring will satisfy the new pump loads.  Commissioner Bates questioned if the area that the pump will sit on will need to be renovated. Mr. Schilling stated that the low bidder for the pumps will not need a different base or modification.  OPEIU Local 32 representative met with the employees on June 14.  Commissioner Schwab objected to the employees meeting during normal working hours. Commissioner Kieser requested that the commissioners ask their respective municipalities for their salary ordinances for comparison.  NJDEP will issue a NOV and minimum fine amount as a result of a missed quarterly Bioassay. At the request of Mr. Schilling, representatives from NJDEP toured the plant and evaluated the plant point system.  This resulted in the reclassification of the plant from an S4 to a S3 Facility.  Mr. Schilling is obtaining price quotes for the security gate system.  Commissioner Pucilowski suggested that the Morris County Cooperative Pricing Council and State Cooperative Contract  List be looked at for purchases.  Repairs & Maintenance Report was accepted on a motion offered by Mr. Benson, seconded by Mr. Bates and the affirmative vote of members present.

Mr. Purcell updated the Authority on the construction status of the priority projects.  LTPA would like permission to obtain a price proposal from the Contractor for the additional work to rehabilitate the interceptors under Contract 240.  There is an estimated $105,000 under run on Contract 240.  Mr. Schilling informed the MSA that NJDEP will be inspecting all of the pump stations and collection system on Aug. 3.  All of the work that has been done under Contract 240 will be included in the inspection and Mr. Schilling supports the additional repair work that needs to be completed.

Mr. Kron will research the Statute as it is his understanding that a Change Order can not be issued for more than 20% of the Contract. The Priority Projects Committee will meet to review repairs and potential upgrades. Funding could be available in the Renewal/Replacement Acct or State/Federal Loans. There should be sufficient time for LTPA to submit a commitment letter if the MSA decides at the September meeting to apply for funding for FY2012.  Mr. Schilling is concerned with the aging of the pumps, motors and drives.  The Engineer’s Report was accepted on a motion offered by Mr. Schwab seconded by

Mr. Kunkel and the affirmative vote of members present.

Res. No. 11-20 Award of Contract No. RP 11 was moved by Mr. Pucilowski, seconded by Mr. Benson and the affirmative roll call vote of members present.

RESOLUTION NO.  11-20

# Resolution of the Musconetcong Sewerage Authority

# Awarding Contract No. RP-11 to Reiner Pump Systems, Inc.

# for four (4) Replacement Pumps for Pumping Station No. 1

WHEREAS, on July 20, 2011, the Musconetcong Sewerage Authority received the following bids to supply and deliver one (1) or four (4) Replacement Pumps for Pumping Station No. 1:

Total Price		Total Price

One Pump		Four Pumps

1.	Reiner Pump Systems, Inc. 	$30,305.00	$103,336.00

270 Sparta Avenue; Suite 104

Sparta, New Jersey 07871

2.	LOC Pump & Equipment, Inc.	$38,750.00	$145,000.00

95 Myer Street

Hackensack, New Jersey 07601

WHEREAS, the Commissioners of the Musconetcong Sewerage Authority hereby make the following findings of fact:

1.	Reiner Pump Systems, Inc., submitted the lowest, responsible, responsive bid for Contract No. RP 11 in the amount of $33,305.00 for one (1) Replacement Pump and $103,336.00 for four (4) Replacement Pumps;

2.	Reiner Pump Systems, Inc., is a conforming bid in that it complied with all of the requirements of the Notice to Bidders and submitted all of the required documentation, namely:

a.	Technical Specifications;

b.	Corporate Ownership Statement;

c.	Non-Collusion Affidavit;

d.	Affirmative Action Questionnaire;

e.	Statement of Compliance with P.L. 1975 C. 127 (N.J.A.C. 17:27)

Affirmative Action Statement; and

f.	Public Law 2005, Chapter 51 – Contractor Certification and

Disclosure of Political Contributions; and

WHEREAS, sufficient funds are available in the Budget of the Musconetcong Sewerage Authority to pay for said Contracts; and

WHEREAS, James Schilling, Facilities Manager for the Musconetcong Sewerage Authority has reviewed the bids, and has recommended that the Musconetcong Sewerage Authority award Contract No. RP-11 to Reiner Pump Systems, Inc., on its bid of $103,336.00 for four (4) Replacement Pumps for Pumping Station No. 1 as the lowest, responsible, responsive bidder.

NOW, THEREFORE, BE IT RESOLVED, by the Commissioners of the Musconetcong Sewerage Authority that Contract No. RP-11 be awarded to Reiner Pump Systems, Inc., on its bids of $103,336.00 for four (4) Replacement Pumps for Pumping Station No. 1; and be it

FURTHER RESOLVED, that the amount of the Contract shall not exceed $103,336.00 without further approval from the Musconetcong Sewerage Authority, and the Musconetcong Sewerage Authority shall not be liable to pay any amount over and above $103,336.00 without prior written approval; and be it

FURTHER RESOLVED, that Steven Rattner as Chairman is hereby authorized to execute the Contract with Reiner Pump Systems, Inc., on behalf of the Musconetcong Sewerage Authority.

Res. No. 11-21 JoGi Construction Change Order Contract 220 was moved by Mr. Schwab, seconded by Mrs. Michetti and the affirmative roll call vote of members present.

RESOLUTION NO.  11-21

# Resolution of the Musconetcong Sewerage Authority

# Awarding an Increase of $14,068.98 to Jogi Construction, Inc.,

# For Replacement of the Damaged Base Elbow and Guide Rail

# Assembly for One (1) of the Three (3) Submersible Pumps

# On the Existing Wet Well for Regional Pumping Station No. 2

# as a Change Order to Contract No. 220

WHEREAS, the Musconetcong Sewerage Authority (hereinafter “MSA”) by Resolution No. 11-16 awarded a Contract to Jogi Construction, Inc., to upgrade existing Regional Pump Stations No. 2, 3 and 4; and

WHEREAS, Resolution No. 11-16 provided compensation for the upgrades to the existing Regional Pump Stations No. 2, 3 and 4 in an amount not to exceed $312,000.00 without prior written approval from the Musconetcong Sewerage Authority; and

WHEREAS, Lee T. Purcell Associates, Consulting Engineers for the MSA has determined that it is necessary to replace the damaged Base Elbow and Guide Rail Assembly for one (1) of the three (3) Submersible Pumps on the existing Wet Well for Regional Pumping Station No. 2; and

WHEREAS, Jogi Construction, Inc., has submitted a Change Order Cost Proposal in the amount of $14,068.89 to replace the damaged Base Elbow and Guide Rail Assembly for one (1) of the three (3) submersible pumps on the existing Wet Well for Regional Pumping Station No. 2; and

WHEREAS, Lee T. Purcell Associates by letter dated July 25, 2011, has determined that the change order proposal of $14,068.89 is fair and reasonable.

NOW, THEREFORE, BE IT RESOLVED, by the Commissioners of the Musconetcong Sewerage Authority that the Contract between Jogi Construction, Inc. and MSA for upgrade to existing Regional Pump Stations No. 2, 3 and 4 is hereby increased by $14,068.89 to $326,068.89 to include replacing the damaged Base Elbow and Guide Rail Assembly for one (1) of the three (3) Submersible Pumps on the existing Wet Well for Regional Pumping Station No. 2; and be it

FURTHER RESOLVED, that Contract No. 220 shall not exceed $326,068.89 without further authorization from the MSA; and be it

FURTHER RESOLVED, that the MSA publish in the official newspaper of the Authority a legal advertisement advising of the award as required by N.J.S.A. 40A:11-5.

Res. No. 11-22 DeMaio Electrical Change Order Contract 230 was moved by

Mrs. Michetti, seconded by Mr. Kunkel and the affirmative roll call vote of members present.

RESOLUTION NO.  11-22

# Resolution of the Musconetcong Sewerage Authority

# Awarding an Increase of $3,968.86 to DeMaio Electrical

# Company, Inc., for Replacement of the Existing Mission

# Dialer and Enclosure with a New Mission Dialer with

# M800 NEMA1 Enclosure Including One (1) Day Startup

# and Commissioning for the New Factory Built Pumping Station

# (No. 6) as a Change Order to Contract No. 230

WHEREAS, the Musconetcong Sewerage Authority (hereinafter “MSA”) by Resolution No. 11-02 awarded a Contract to DeMaio Electrical Company, Inc., to upgrade and replace Pumping Station No. 6; and

WHEREAS, Resolution No. 11-02 provided compensation for the upgrade and replacement in an amount not to exceed $382,499.00 without prior written approval from the Musconetcong Sewerage Authority; and

WHEREAS, Lee T. Purcell Associates, Consulting Engineers for the MSA has determined that it is necessary to replace the existing Mission Dialer and Enclosure with a new Mission Dialer with M800 NEMA1 Enclosure including one (1) day startup and commissioning for the new factory built pumping station (No. 6) which was not part of the original bid proposal; and

WHEREAS, DeMaio Electrical Company, Inc., has submitted a change order cost proposal in the amount of $3,968.86 to replace the existing Mission Dialer and Enclosure; and

WHEREAS, Lee T. Purcell Associates by letter dated July 25, 2011 has determined that the change order proposal of $3,968.86 is fair and reasonable.

NOW, THEREFORE, BE IT RESOLVED, by the Commissioners of the Musconetcong Sewerage Authority that the Contract between DeMaio Electrical Company, Inc., and MSA to upgrade and replace Pumping Station No. 6 is hereby increased by $3,968.86 to $385,467.86 to include the replacement of the existing Mission Dialer and Enclosure with a new Mission Dialer with M800 NEMA1 Enclosure including one (1) day startup and a commissioning for the new factory built pumping station (No. 6) ; and be it

FURTHER RESOLVED, that Contract No. 230 shall not exceed $385,467.86 without further authorization from the MSA; and be it

FURTHER RESOLVED, that the MSA publish in the official newspaper of the Authority a legal advertisement advising of the award as required by N.J.S.A. 40A:11-5.

Res. No. 11-23 Amending Lee T. Purcell Assoc Contract was moved by Mr. Hoyt, seconded by Mr. Schwab and the affirmative roll call vote of members present.

RESOLUTION NO.  11-23

# Resolution of the Musconetcong Sewerage Authority

# Amending a Contract for Professional Services to

# Lee T. Purcell Associate for the Five (5) Priority Projects

# as a Non-Fair and Open Contract Pursuant

# to the Provisions of N.J.S.A. 19:44A-20.4 or 20.5 and

# without Public Advertising as a Professional Service

WHEREAS, on August 4, 2010, the Musconetcong Sewerage Authority (hereinafter “MSA”) by Resolution No. 10-18 awarded an Amended Contract for Professional Services to Lee T. Purcell Associates (hereinafter “Engineer”) for engineering services to provide various services including $182,000.00 for the Bid Period Services and Construction Period Services (including Start-up Services); and

WHEREAS, Lee T. Purcell Associates have requested an increase of $2,110.33 for Engineering Impact Costs and a result of Change Order No. 1 for Contract No. 220 to Jogi Construction, Inc., and Change Order to replace the damaged Base Elbow and Guide Rail Assembly for one (1) of the three (3) Submersible Pumps on the existing Wet Well for Regional Pumping Station No. 2 and an increase of $595.33 for Engineering Impact Costs for Change Order No. 1 on Contract No. 230 with DeMaio Electrical Company, Inc., for the replacement of the existing Mission Dialer and Enclosure with a new Mission Dialer with M800 NEMA1 Enclosure including one (1) day Startup and Commissioning for the new factory built pumping station (No. 6);

WHEREAS, the MSA believes that the proposed amendment is fair and reasonable.

NOW, THEREFORE, BE IT RESOLVED, by the Commissioners of the Musconetcong Sewerage Authority the above referenced Contract previously awarded to Engineer be increased from $182,000.00 by $2,705.66 inclusive of $2,010.33 for Change Order No. 1 to Contract No. 220 and $595.33 for Change Order No. 1 to Contract No. 230 for a total amount of $184,705.66 for the Bid Period Services and the Construction Period Services (including Start-up Services); and be it

FURTHER RESOLVED, that the amount for the Bid Period Services and the Construction Period Services shall not exceed $184,705.66 without further authorization from the MSA; and be it

FURTHER RESOLVED, that the MSA publish in the official newspaper of the Authority a legal advertisement advising of the award as required by N.J.S.A. 40A:11-5.

Mr. Kron will respond to DRBC letter of June 9, 2011 indicating that the MSA would like to be informed of their water quality sampling at this facility and the analytical results.

.

Motion was offered by Mr. Sylvester, seconded by Mrs. Michetti to adjourn and by the affirmative vote of members present, Chairman Rattner adjourned the meeting at 9:17 PM.

Respectfully Submitted:

Martha Soccio

Admin Asst